Test Project : Demo Online Shopping Platform

Table of Contents

1	Introduction	3

1.1	Purpose	3

1.2	Project Overview	3

2	Scope	3

2.1	In-Scope	3

2.2	Out-of-Scope	3

3	Testing Strategy	3

3.1	Test Objectives	3

3.2	Test Assumptions	3

3.3	Data Approach	3

3.4	Level of Testing	3

3.5	Unit Testing	4

3.6	Functional Testing	4

3.7	User Acceptance Testing	4

3.8	Regression Testing	5

4	Execution Strategy	5

4.1	Entry Criteria	5

4.2	Exit criteria	6

4.3	Validation and Defect Management	6

5	Environment Requirements	7

5.1	Test Environments	7

6	Significantly Impacted Division/College/Department	7

7	Dependencies	7

# Introduction

## Purpose

The aims of our Project “OpenCart Demo Online Shopping Platform”:

  Ensure all core business functionalities of the OpenCart platform are verified and validated.

  Establish a clear test scope, environment, and responsibilities.

  Define the testing levels, types, tools, and metrics for assessing product quality.

  Minimize risks related to software defects through systematic test execution and reporting.

## Project Overview

Testing The “OpenCart Demo Online Shopping Platform” is a web-based e-commerce solution that enables customers to browse products, add items to their cart, place orders, and complete payments online.

# Scope

## In-Scope:

1- manual testing - Functional areas to be covered

2-Automation Testing

3-API Testing

4-Data Testing

5-Perormance Testing

## Out-of-Scope

1-Unit Testing

2-Integration Testing.

3-Penetration Testing

4- Third-Party Plugin Testing

# Testing Strategy

## Test Objectives

The main objective of this testing effort is to ensure that the “OpenCart Demo Online Shopping Platform”  delivers a stable, secure, and fully functional e-commerce experience that meets all business and user requirements.

- Verify and validate all functional and non-functional requirements through structured testing activities.

- Detect and document software defects early to minimize post-release risks.

- Ensure seamless integration between front-end, back-end, and third-party services such as payment gateways and email notifications.

- Validate data integrity, security, and system performance under various operational conditions.

- Achieve test coverage for manual, automated, API, data, and performance testing.

- Ensure cross-browser and cross-device compatibility and responsiveness.

## Test Assumptions

- All required functional and technical documentation (requirements, designs, API specs) will be available before testing starts.

- Stable QA and staging environments will be available for testing with required configurations and access permissions.

- Test data and credentials will be provided or created before the test execution phase.

- The application build will pass initial smoke testing before detailed testing begins.

- Performance testing will be executed in a controlled environment to prevent interference with production data.

- QA timelines and deliverables depend on timely build availability and resolution of blocker defects.

- All testing tools (Selenium, Postman, MySQL Workbench, JMeter) will be pre-installed and configured.

## Data Approach

A consistent and reliable test data management approach will be maintained to ensure test accuracy, repeatability, and coverage.

## Level of Testing

| Test Type | Description | Responsible Parties |
| --- | --- | --- |
| Manual testing |  |  |
| Automation testing |  |  |
| API testing |  |  |
| Data Testing |  |  |
| Performance Testing: |  |  |

## Functional Testing

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
|  | Validate User Management | Manual Tester |
|  | Validate Product Catalog & Browsing | Manual Tester |
|  | Validate Shopping Cart Management: | Manual Tester |
|  | Validate Checkout Process | Manual Tester |
|  | Validate Payment Integration | Manual Tester |
|  | Validate Order Management | Manual Tester |
|  | Validate Admin Module | Manual Tester |
|  | Validate Search & Filter | Manual Tester |
|  | Validate Reports & Analytics | Manual Tester |
|  | Validate Email & Notification System | Manual Tester |

## Automation Testing

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
|  | Automate User Login and Logout flows (valid/invalid credentials). | Automation Tester |
|  | Automate User Registration with data-driven tests for multiple input combinations. | Automation Tester |
|  | Automate Add to Cart functionality — verify product addition, quantity, and total price. | Automation Tester |
|  | Automate Checkout Process — address entry, shipping selection, and order confirmation. | Automation Tester |
|  | Automate Payment Flow for test successful and failed transactions. | Automation Tester |
|  | Automate Order Confirmation and validation of order summary details. | Automation Tester |
|  | Automate validation of UI elements on key pages — Home, Product, Cart, Checkout, and Admin. | Automation Tester |
|  | Validate that cart total updates correctly when items are added/removed | Automation Tester |

## API Testing

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Mahmoud khaled | API 1-3 | API Tester |
| Mariam | API 4-6 | API Tester |
| Nourhan | API 7-8 | API Tester |
| Maomen | API 9-10 | API Tester |
| Noha | API 11-12 | API Tester |
| Islam | API 13-14 | API Tester |

## Data Testing

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Mahmoud khaled | Validate data insertion, update, and deletion in the database after each transaction | Manual Tester |
| Islam | Validate data consistency between the user interface (UI) and backend MySQL database. | Manual Tester |
| Islam | Validate referential integrity among related entities | Manual Tester |
| Islam | Validate data migration accuracy | Manual Tester |
| Islam | Validate proper handling of null, default, and boundary values in database fields | Manual Tester |
| Mahmoud khaled | Validate data accuracy for order totals, discounts, taxes, and user details | Manual Tester |
| Mahmoud khaled | Validate database constraints (primary keys, foreign keys, unique constraints) are enforced correctly | Manual Tester |

## Regression Testing

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
|  | User login, registration, and session management Product browsing, filtering, and sorting Add to Cart and Checkout flow Payment and Order confirmation process | Automation Tester |
|  | API endpoints for user, product, and order modules | API Tester |

# Execution Strategy

## Entry Criteria

- The entry criteria refer to the desirable conditions in order to start test execution

- Entry criteria are flexible benchmarks. If they are not met, the test team will assess the risk, identify mitigation actions, and provide a recommendation.

| Entry Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| Test environment(s) is available |  |  |  |
| Test data is available |  |  |  |
| Code has been merged successfully |  |  |  |
| Development has completed unit testing |  |  |  |
| Test scripts are completed, reviewed and approved by the Project Team |  |  |  |

## Exit criteria

- The exit criteria are the desirable conditions that need to be met in order proceed with the implementation.

- Exit criteria are flexible benchmarks. If they are not met, the test team will assess the risk, identify mitigation actions, and provide a recommendation.

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| 100% Test Scripts executed |  |  |  |
| 90% pass rate of Test Scripts |  |  |  |
| No open Critical and High severity defects |  |  |  |
| All remaining defects are either cancelled or documented as Change Requests for a future release |  |  |  |
| All expected and actual results are captured and documented with the test script |  |  |  |
| All test metrics collected based on reports from daily and Weekly Status reports |  |  |  |
| All defects logged in Defect Tracker/Spreadsheet |  |  |  |
| Test environment cleanup completed and a new back up of the environment |  |  |  |

## Validation and Defect Management

- All test cases and scenarios will be validated against business and functional requirements.

- Testers will execute all test scripts in each test cycle and record results as Pass/Fail.

- Defects will be logged and tracked using a Defect Tracker on Jira

  - It is expected that the testers execute all the scripts in each of the cycles described above.

  - The defects will be tracked through Defect Tracker.

  - It is the responsibility of the tester to open the defects, retest and close the defect.

Defects found during the Testing should be categorized as below:

| Severity | Impact |
| --- | --- |
| 1 (Critical) | - Functionality is blocked and no testing can proceed - Application/program/feature is unusable in the current state |
| 2 (High) | - Functionality is not usable and there is no workaround but testing can proceed |
| 3 (Medium) | - Functionality issues but there is workaround for achieving the desired functionality |
| - 4 (Low) | - Unclear error message or cosmetic error which has minimum impact on product use. |

# Environment Requirements

## Test Environments

Test on PC/Desktop(Windows 10/11) and Mobile(Android and iOS devices), and tools are :

- Postman – API validation

- MySQL Workbench – Data verification

- JMeter – Performance testing

- Jira– Test management and defect tracking

- Selenium and TestNg– Automation testing

# Significantly Impacted Division/College/Department

# Dependencies

Selenium, TestNG, Postman, JMeter, MySQL Workbench, and  Jira